# Hostledger

Project Handover Document — v3 (build complete)

Prepared for handover to a fresh chat session with no prior context. Read this document top to bottom before touching the code.

Owner: Muhammed  ·  Project folder: C:\Users\DELL\Documents\project\Hostledger  ·  Status: feature-complete, pending real-server QA

# 1. What Hostledger is

Hostledger is a self-hosted WHMCS-style billing, provisioning, and support platform, built from scratch as a sellable, installable product for a hosting company (SEO Boost Hosting) and for resale to other hosting providers. It is built in plain PHP + MySQL specifically so it can be uploaded to any standard shared cPanel account and installed via a web-based wizard — no SSH, no root, no Composer, no Node.js, nothing beyond what an ordinary cPanel hosting account already provides.

Core, non-negotiable requirements set by the project owner (not optional add-ons, built from the start as first-class features):

- An affiliate/referral system with commission tracking and payouts.

- Domain registration via eNom (reseller XML API).

- Payment acceptance via Stripe, PayPal, AND Paystack — an admin should be able to enable any of these by pasting API credentials into a settings page, with no code changes.

- Security taken seriously throughout the build, not as a final pass.

The product name is "Hostledger" — chosen after "HostBill" was rejected (real competing product at hostbillapp.com) and "M2J WHM Billing" was rejected as too generic/label-like.

# 2. Current status

All 11 build phases are complete. The single most important thing to understand: this code has never been executed. The build environment had no PHP runtime (php-cli could not be installed — no root/sudo available) and no path to a real MySQL server or the public internet. Every file was written and then manually re-reviewed — logic traced by hand, brace/paren/bracket balance checked programmatically, field names cross-checked between related files (e.g. every gateway class vs. its admin settings form) — but none of it has been run. Treat a fresh install + full lifecycle test against a real cPanel/MySQL environment as mandatory before this touches a paying customer.

The authoritative, living checklist is PROJECT_PLAN.md in the project root. It reflects the true state of every phase, including notes on gaps and decisions deferred to the project owner. If anything in this document and PROJECT_PLAN.md ever disagree, trust PROJECT_PLAN.md — it is meant to be kept in sync as work continues.

# 3. Tech stack & design constraints

- PHP (procedural pages + a small set of classes) + MySQL via PDO. No framework.

- Zero Composer / third-party PHP packages at runtime. Every external API integration (Stripe, PayPal, Paystack, eNom, WHM) is hand-rolled cURL — no SDKs. This was a deliberate call to avoid supply-chain risk and to keep "upload files, run installer" as the entire deployment story.

- PDO prepared statements everywhere — no string-concatenated SQL.

- A configurable table prefix ({PREFIX} token in database/schema.sql, substituted by the installer), same pattern WHMCS/WordPress use, so multiple installs can share one database if needed.

- cPanel-native cron jobs (plain CLI PHP scripts under cron/) rather than a persistent background daemon — matches what shared hosting actually offers.

- Sensitive credentials (WHM tokens, gateway keys, registrar keys) are AES-256-GCM encrypted at rest (classes/Crypto.php), keyed off an installer-generated APP_KEY. A raw database dump alone should never hand over live credentials.

# 4. Project folder structure

Hostledger/

├── admin/            Admin-facing pages (require_admin())

├── api/               webhooks.php — payment gateway webhook entrypoint

├── classes/           Core PHP classes (Billing, Auth, Crypto, Mailer, ...)

│   ├── Gateways/      GatewayInterface + Stripe/Paypal/Paystack implementations

│   └── Registrars/    RegistrarInterface + EnomRegistrar

├── client/            Client-facing pages (require_client())

├── cron/              CLI-only scheduled jobs (billing, overdue, domain reminders)

├── database/          schema.sql (the full MySQL schema, {PREFIX}-tokenized)

├── docs/INSTALL.md    End-user cPanel installation guide

├── includes/          bootstrap.php, Database.php, functions.php, layout.php

├── install/           Web-based install wizard (runs before config.php exists)

├── scripts/           build-release.sh — produces a clean distributable zip

├── storage/           logs/, cache/ (not web-executable — .htaccess deny-all)

├── config.sample.php  Template the installer copies to config.php

├── PROJECT_PLAN.md    Living phase-by-phase checklist — the source of truth

├── CHANGELOG.md       Version history + known gaps

└── README.md          Product overview

assets/ and templates/ also exist but are empty — scaffolded early, never used once includes/layout.php ended up inlining all CSS. Harmless; safe to delete or leave.

# 5. Feature summary (all built)

## Install & auth

- Web install wizard: requirements check → DB connection test → schema import → admin account creation → config.php generation → self-lock (refuses to re-run once installed).

- Separate admin and client login systems, both with shared brute-force lockout logic (5 failed attempts / 15 minute lock), generic error messages (no email-enumeration leak), session ID regeneration on login, full session teardown on logout.

## Billing engine

- Product/plan management, client ordering with domain capture, invoice generation (setup fee + first cycle).

- Idempotent markInvoicePaid() — records the payment, credits affiliate commission if referred, triggers provisioning and domain registration. Safe to call twice (webhook retries, double-clicks) without double-charging or double-provisioning anything.

- Recurring renewal invoice generation, overdue marking, and auto-suspension via cron.

## Payment gateways (Phase 5b)

- Stripe — Checkout Sessions API, webhook verified via manual HMAC-SHA256 over the Stripe-Signature header with a 300-second replay window.

- PayPal — Orders API v2 with OAuth2 client-credentials auth; webhook verified via PayPal’s own verify-webhook-signature endpoint (their documented method, since there is no simple local HMAC for PayPal).

- Paystack — Transaction initialize API; webhook verified via HMAC-SHA512 over X-Paystack-Signature.

- All three sit behind GatewayInterface + GatewayManager. Multiple gateways can be enabled simultaneously (unlike registrars) so a client can choose one at checkout. Admin turns them on from Admin → Gateways by pasting credentials — zero code changes.

- api/webhooks.php is the single entrypoint (?gateway=stripe|paypal|paystack); it never trusts a payload until the gateway class has positively verified it.

## Hosting provisioning (WHM/cPanel)

- classes/WHM.php: createacct, suspendacct, unsuspendacct, removeacct, changepackage, plus a testConnection() used before saving a server. TLS certificate verification is always on and deliberately not exposed as a disable toggle.

- Provisioning happens automatically the moment an invoice is marked paid (by any method), and refuses to run against an order with no paid invoice as a defense-in-depth check — this was a bug I caught and fixed myself mid-build (the admin "Provision now" retry button could otherwise have given away free hosting).

- Auto-suspension on overdue via the same real WHM calls, not just a DB flag.

## Domain registrar (eNom)

- Availability check, pay-then-register flow (registration only happens after a verified paid invoice, mirroring the hosting provisioning safety pattern), 30-day expiry reminder emails. Deliberately does not auto-renew.

- Built behind RegistrarInterface / RegistrarManager so a second registrar is one new class away.

## Affiliate system

- Client opt-in with a unique referral code, referral capture at registration (?ref=CODE), commission calculated at order time but only credited once the referred invoice is actually paid.

- Admin: adjust commission rate, suspend/reactivate affiliates, record payouts (transactional — deducts balance, logs the payout, marks the oldest approved referrals paid up to the payout amount).

## Support & UX

- Ticketing system (client + admin) with email notifications on new tickets and replies.

- Shared page layout with a real top nav (every page linked, active page highlighted), admin and client dashboards with at-a-glance stat tiles.

# 6. Security posture

Security was an explicit, standing requirement from the project owner, not a final pass. Every item below was re-verified this session by reading the actual implementing code, not by trusting earlier notes:

- PDO prepared statements throughout — no string-concatenated SQL anywhere.

- All output escaped via e() before printing into HTML.

- CSRF token required and verified on every state-changing form (csrf_field() / csrf_verify()).

- Passwords hashed with password_hash()/password_verify() (bcrypt) — never reversible.

- Brute-force lockout shared across admin and client login (classes/Auth.php).

- Session hardening: httponly + samesite cookies, session ID regenerated on login, full session_destroy() on logout.

- Security headers on every response (X-Content-Type-Options, X-Frame-Options, Content-Security-Policy, Referrer-Policy) via apply_security_headers(), called once from bootstrap.php.

- Strict admin/client data isolation — every one of the 14 client-facing pages that accepts an ID from the request calls current_client_id() and checks ownership server-side, not just hides the link in the UI.

- Every sensitive admin action, and every webhook-driven payment, writes an audit_log row.

- All three payment gateway webhooks are signature-verified with each provider’s own algorithm before any payload is trusted.

- storage/, classes/, includes/, and database/ are not web-executable (.htaccess deny-all in each).

- Sensitive credentials encrypted at rest with AES-256-GCM, keyed off an installer-generated APP_KEY.

# 7. Known gaps & decisions deferred to the project owner

- License-key gating vs. sold as unlocked source — nothing currently gates functionality behind a license key; anyone with the zip has the full working source. This is a business decision, not a technical one, and was deliberately not decided unilaterally. See PROJECT_PLAN.md Phase 10.

- Admin-side "forgot password" isn’t built (only the client-facing flow is) — PasswordReset already supports admin accounts, so this is a small addition if wanted.

- No logo/image upload for branding — company name text only, no file upload handling built yet.

- assets/ and templates/ are unused empty directories — harmless.

# 8. Distribution

scripts/build-release.sh produces a clean, customer-facing zip: it stages a copy via rsync excluding config.php, install/install.lock, log/cache contents, PROJECT_PLAN.md, the handover docs, and .git, then sanity-checks the result (aborts if config.php somehow ended up staged, or if config.sample.php / install/index.php are missing) before zipping to dist/hostledger-<version>.zip. This was test-run during the build: produced a 95-file, ~246KB zip with everything expected present and nothing sensitive included.

docs/INSTALL.md is the end-user installation guide: upload via cPanel File Manager or FTP, create a MySQL database, run the installer, set up cron jobs via cPanel’s Cron Jobs screen, configure a gateway, add a WHM server, connect the registrar.

# 9. If you’re picking this up fresh (no prior context)

- Read PROJECT_PLAN.md first — it is the living source of truth on what is and isn’t done, with inline notes on every judgment call made along the way.

- Read CHANGELOG.md for the version history and current known gaps.

- The single highest-priority next step for anyone continuing this project is Phase 11’s undone items: run the install wizard against a real MySQL database, and walk one full lifecycle end to end (register → order with an affiliate referral → pay via each gateway’s test mode → confirm auto-provisioning → let it go overdue → confirm auto-suspend → register a test domain via eNom sandbox → open/reply/close a ticket → confirm affiliate commission accrued correctly) on a real cPanel/MySQL box. No amount of code review substitutes for watching this actually run once.

- Do not re-decide the license-gating question without the project owner’s input — it was deliberately left open.

- If asked to add a new payment gateway or domain registrar, follow the existing pattern: one new class implementing GatewayInterface / RegistrarInterface, one line added to the relevant Manager class’s $classMap. Nothing else needs to change.