# Hostledger

Project Handover Document — v4 (v0.2.0, branding & settings added)

Prepared for handover to a fresh chat session with no prior context. Read this document top to bottom before touching the code.

Owner: Muhammed  ·  Project folder: C:\Users\DELL\Documents\project\Hostledger  ·  App version: 0.2.0  ·  Status: feature-complete, pending real-server QA

# 1. What Hostledger is

Hostledger is a self-hosted WHMCS-style billing, provisioning, and support platform, developed by the SEO Boost Hosting team, built as a sellable, installable product for a hosting company (SEO Boost Hosting) and for resale to other hosting providers. It is built in plain PHP + MySQL specifically so it can be uploaded to any standard shared cPanel account and installed via a web-based wizard — no SSH, no root, no Composer, no Node.js, nothing beyond what an ordinary cPanel hosting account already provides.

Core, non-negotiable requirements set by the project owner (not optional add-ons, built from the start as first-class features):

- An affiliate/referral system with commission tracking and payouts.

- Domain registration AND live domain search/availability checking via eNom (reseller XML API).

- Payment acceptance via Stripe, PayPal, AND Paystack — an admin enables any of these by pasting API credentials into a settings page, with no code changes.

- Security taken seriously throughout the build, not as a final pass.

The product name is "Hostledger" — chosen after "HostBill" was rejected (real competing product at hostbillapp.com) and "M2J WHM Billing" was rejected as too generic/label-like. A logo (icon + "HostLedger" wordmark + tagline) was supplied by the project owner and is now live in the app.

# 2. Current status

All build phases (0 through 12) are complete. The single most important thing to understand: this code has never been executed. The build environment had no PHP runtime (php-cli could not be installed — no root/sudo available) and no path to a real MySQL server or the public internet. Every file was written and then manually re-reviewed — logic traced by hand, brace/paren/bracket balance checked programmatically, field names cross-checked between related files — but none of it has been run. Treat a fresh install + full lifecycle test against a real cPanel/MySQL environment as mandatory before this touches a paying customer.

The authoritative, living checklist is PROJECT_PLAN.md in the project root. It reflects the true state of every phase, including notes on gaps and decisions deferred to the project owner. If anything in this document and PROJECT_PLAN.md ever disagree, trust PROJECT_PLAN.md.

# 3. Tech stack & design constraints

- PHP (procedural pages + a small set of classes) + MySQL via PDO. No framework.

- Zero Composer / third-party PHP packages at runtime. Every external API integration (Stripe, PayPal, Paystack, eNom, WHM) is hand-rolled cURL — no SDKs.

- PDO prepared statements everywhere — no string-concatenated SQL.

- A configurable table prefix ({PREFIX} token in database/schema.sql, substituted by the installer).

- cPanel-native cron jobs (plain CLI PHP scripts under cron/) rather than a persistent background daemon.

- Sensitive credentials (WHM tokens, gateway keys, registrar keys) are AES-256-GCM encrypted at rest (classes/Crypto.php), keyed off an installer-generated APP_KEY.

# 4. Project folder structure

Hostledger/

├── admin/            Admin-facing pages (require_admin())

│   └── settings.php   Company name/currency/timezone + developer-credit toggle

├── api/               webhooks.php — payment gateway webhook entrypoint

├── classes/           Core PHP classes (Billing, Auth, Crypto, Mailer, ...)

│   ├── Gateways/      GatewayInterface + Stripe/Paypal/Paystack implementations

│   └── Registrars/    RegistrarInterface + EnomRegistrar

├── client/            Client-facing pages (require_client())

├── cron/              CLI-only scheduled jobs (billing, overdue, domain reminders)

├── database/          schema.sql (the full MySQL schema, {PREFIX}-tokenized)

├── docs/INSTALL.md    End-user cPanel installation guide

├── includes/          bootstrap.php, Database.php, functions.php, layout.php

├── install/           Web-based install wizard (runs before config.php exists)

├── scripts/           build-release.sh — produces a clean distributable zip

├── storage/           logs/, cache/ (not web-executable — .htaccess deny-all)

├── assets/img/logo.png  Product logo — auto-shown in the topbar if present

├── config.sample.php  Template the installer copies to config.php

├── PROJECT_PLAN.md    Living phase-by-phase checklist — the source of truth

├── CHANGELOG.md       Version history + known gaps

└── README.md          Product overview

templates/ also exists but is empty — scaffolded early, never used once includes/layout.php ended up inlining all CSS. Harmless; safe to delete or leave.

# 5. Feature summary (all built)

## Install & auth

- Web install wizard: requirements check → DB connection test → schema import → admin account creation → config.php generation → self-lock. Finish screen now correctly points at Admin → Gateways and lists all 3 cron jobs (fixed stale copy this round).

- Separate admin and client login systems, shared brute-force lockout logic, generic error messages, session ID regeneration on login, full session teardown on logout.

## Billing engine

- Product/plan management, client ordering with domain capture, invoice generation (setup fee + first cycle).

- Idempotent markInvoicePaid() — records the payment, credits affiliate commission if referred, triggers provisioning and domain registration.

- Recurring renewal invoice generation, overdue marking, and auto-suspension via cron.

## Payment gateways

- Stripe (Checkout Sessions, HMAC-SHA256 webhook + 300s replay window), PayPal (Orders API v2, OAuth2, webhook verified via PayPal’s own verify-signature endpoint), Paystack (Transaction API, HMAC-SHA512 webhook).

- All three behind GatewayInterface + GatewayManager; multiple can be enabled at once so a client picks one at checkout. Admin → Gateways: paste credentials, enable — zero code changes.

- api/webhooks.php is the single entrypoint; never trusts a payload until the gateway class has positively verified it.

## Hosting provisioning (WHM/cPanel)

- classes/WHM.php: createacct, suspendacct, unsuspendacct, removeacct, changepackage, testConnection(). TLS verification always on, not exposed as a toggle.

- Provisioning happens automatically on paid invoice, refuses to run without a paid invoice on file (defense-in-depth fix made mid-build).

- Auto-suspension on overdue via real WHM calls, not just a DB flag.

## Domain registrar (eNom)

- Live availability search (Client → Domains: type a domain, checkAvailability() hits eNom in real time) and pay-then-register flow — registration only happens after a verified paid invoice.

- 30-day expiry reminder emails; deliberately does not auto-renew.

- Built behind RegistrarInterface / RegistrarManager so a second registrar is one new class away.

## Affiliate system

- Client opt-in with a unique referral code, referral capture at registration, commission credited only once the referred invoice is paid.

- Admin: adjust commission rate, suspend/reactivate, record payouts (transactional).

## Support & UX

- Ticketing system (client + admin) with email notifications.

- Shared page layout with a real top nav, admin/client dashboards with stat tiles.

- Branding: real logo (assets/img/logo.png) shown automatically in the topbar; Admin → Settings for company name/currency/timezone.

# 6. What changed since v3 of this document (v0.2.0)

Everything below was added after the project was first declared feature-complete, in response to the project owner supplying a real logo and asking for developer attribution:

- Logo support: includes/layout.php shows assets/img/logo.png in the topbar automatically if the file exists (wrapped in a white pill, since the supplied logo has a light background rather than transparency); falls back to plain text branding otherwise. No admin upload UI yet — drop the file in via FTP/File Manager.

- admin/settings.php: a genuinely missing page — company_name previously had no UI at all (schema-seed only). Now editable, alongside currency, timezone, and the developer-credit toggle below.

- "Developed by SEO Boost Hosting" credit added in three places, per the project owner’s explicit choice: README.md (permanent authorship record), a footer line on every page (driven by the new show_developer_credit setting, default on — a buyer reselling Hostledger can switch it off for their own customers via Admin → Settings), and the install wizard’s finish screen.

- Caught and fixed stale install-wizard finish-screen copy (referenced "Phase 10" and a wrong gateway settings path, only listed 2 of 3 cron jobs).

- README.md fully rewritten — previously stuck at its original Phase 0 "nothing is functional yet" draft.

- database/schema.sql: added show_developer_credit setting, schema_version bumped 4 → 5. Harmless since no real database has ever been created from this schema yet.

- Version bumped 0.1.0 → 0.2.0 in includes/version.php; CHANGELOG.md updated accordingly.

# 7. Security posture

Security was an explicit, standing requirement from the project owner. Verified by reading the actual implementing code:

- PDO prepared statements throughout; all output escaped via e(); CSRF on every state-changing form.

- Passwords hashed with password_hash()/password_verify() (bcrypt) — never reversible.

- Brute-force lockout shared across admin and client login (classes/Auth.php).

- Session hardening: httponly + samesite cookies, session ID regenerated on login, full session_destroy() on logout.

- Security headers on every response via apply_security_headers().

- Strict admin/client data isolation — every client-facing page that accepts an ID from the request checks ownership server-side.

- Every sensitive admin action, and every webhook-driven payment, writes an audit_log row.

- All three payment gateway webhooks are signature-verified with each provider’s own algorithm before any payload is trusted.

- storage/, classes/, includes/, and database/ are not web-executable (.htaccess deny-all in each).

- Sensitive credentials encrypted at rest with AES-256-GCM.

# 8. Known gaps & decisions deferred to the project owner

- License-key gating vs. sold as unlocked source — still an open business decision, not decided unilaterally. See PROJECT_PLAN.md Phase 10.

- Admin-side "forgot password" isn’t built (only the client-facing flow is) — PasswordReset already supports admin accounts, so this is a small addition if wanted.

- No in-app logo upload UI — logo display is automatic once the file exists on disk, but there’s no browser-based upload form yet.

- templates/ is an unused empty directory — harmless.

# 9. Distribution

scripts/build-release.sh produces a clean, customer-facing zip: stages a copy via rsync excluding config.php, install/install.lock, log/cache contents, PROJECT_PLAN.md, the handover docs, .git, and the working-copy logo.png at the project root (assets/img/logo.png, the one the app actually reads, is kept) — then sanity-checks the result before zipping to dist/hostledger-<version>.zip. Re-tested after the v0.2.0 changes: clean output, all expected files present.

docs/INSTALL.md is the end-user installation guide: upload via cPanel File Manager or FTP, create a MySQL database, run the installer, set up cron jobs, configure a gateway, add a WHM server, connect the registrar.

# 10. If you’re picking this up fresh (no prior context)

- Read PROJECT_PLAN.md first — the living source of truth, with inline notes on every judgment call made along the way.

- Read CHANGELOG.md for version history and current known gaps.

- The single highest-priority next step is still Phase 11’s undone items: run the install wizard against a real MySQL database, and walk one full lifecycle end to end on a real cPanel/MySQL box. No amount of code review substitutes for watching this actually run once.

- Do not re-decide the license-gating question without the project owner’s input — it was deliberately left open.

- If asked to add a new payment gateway or domain registrar, follow the existing pattern: one new class implementing GatewayInterface / RegistrarInterface, one line added to the relevant Manager class’s $classMap.